# PROMPT 11 — Deployment Audit, Final Test Run & flyhome.ai Propagation

Assign to: Senior Solutions Architect + DevOps Engineer. This is the final step. Nothing is built from scratch. Everything is verified. The goal: flyhome.ai is live, fully functional, zero bugs, all tests passing, all infrastructure running.

⚠ SCOPE CHANGE FROM ORIGINAL STEP 11: This prompt does not audit against the Step 1 architecture blueprint — that blueprint is obsolete. The canonical architecture is defined by the system as built across Steps 3 through 10. In particular: (1) The booking flow is Duffel Links, not Stripe PaymentIntents. (2) There is no lib/flightradar24.ts — the monitor uses AeroDataBox FIDS via AeroDataBox API. (3) The admin page was not in the Step 1 sitemap but was added in Step 7C and is canonical. (4) /bookings and /bookings/confirm are canonical pages added after Step 5. (5) Stripe is subscriptions-only. Audit against the actual codebase, not against an outdated blueprint.

# Phase 1 — Final Automated Test Run

Before any deployment work, the full automated test suite must pass. This is the zero-bug guarantee. Every line of code in the codebase has a test that reaches it. Every branch is exercised. Every error path is tested.

## 1A — Run the full test suite

Run: npm test -- --coverage --coverageThreshold='{"global":{"branches":90,"functions":95,"lines":95,"statements":95}}'

Zero test failures is a hard requirement. Any failure blocks deployment.

Coverage thresholds: branches >= 90%, functions >= 95%, lines >= 95%, statements >= 95%. Any coverage gap below these thresholds must be investigated and filled with additional tests before proceeding.

Coverage report: save the full HTML coverage report as coverage/lcov-report/index.html. Review it before deployment.

Report exact test count: "X tests passed across Y test files."

## 1B — Critical path trace through tests

For each critical user journey, identify the specific test files and test names that cover it. If any critical path has no test coverage, write the test now.

Critical path 1 — New flight detected and user notified: __tests__/scripts/monitor.test.ts → pollAirport with new flight → upsertFlight returns wasNew=true → notifyUsersOfNewFlight → __tests__/lib/push.test.ts → sendPushNotification → __tests__/lib/email.test.ts → sendEmail. Confirm end-to-end: each mock hands off to the next correctly.

Critical path 2 — User books a flight via Duffel Links: __tests__/api/bookings-offers.test.ts → GET /api/bookings/offers → __tests__/api/bookings.test.ts → POST /api/bookings → checkoutUrl returned → __tests__/api/bookings-confirm.test.ts → GET /bookings/confirm?ref=X&order_id=Y → booking confirmed in DB → redirect to /bookings.

Critical path 3 — User cancels a booking: __tests__/api/bookings-cancel.test.ts → POST /api/bookings/[id]/cancel → requestUserCancellation → DB updated → notification sent.

Critical path 4 — Airline cancels a flight: __tests__/lib/bookings.test.ts → handleFlightCancellation → cancelOrder → updateBookingStatus → sendEmail → sendPushNotification.

Critical path 5 — Subscription upgrade: __tests__/api/subscriptions.test.ts → POST /api/subscriptions with action="checkout" → Stripe checkout URL → __tests__/api/stripe-webhook.test.ts → checkout.session.completed → tier updated in DB.

Critical path 6 — Admin operations: __tests__/api/admin.test.ts → all admin routes → isAdmin DB check always made → role escalation attempt rejected.

## 1C — TypeScript strict mode check

Run: tsc --noEmit --strict. Zero errors required. If --strict reveals previously-hidden type errors, fix them now.

Run: tsc --noEmit. Zero errors required.

## 1D — Dependency audit

Run: npm audit --audit-level=high. Zero high or critical vulnerabilities allowed. Fix any found with npm audit fix or manual version bumps.

Run: npx depcheck. Report any unused dependencies (in dependencies but not imported) and any missing dependencies (imported but not in package.json). Fix all found.

Confirm: no prisma/ directory exists. Run: ls prisma/ 2>&1 — must return "No such file or directory".

Confirm package.json contains: better-sqlite3, next-auth, web-push, stripe, swr, framer-motion, zod, resend, duffel (@duffel/api). Run: node -e "const p = require('./package.json'); const required = ['better-sqlite3','next-auth','web-push','stripe','swr','framer-motion','zod']; required.forEach(r => { if (!p.dependencies[r] && !p.devDependencies[r]) throw new Error('Missing: ' + r); }); console.log('All required packages present');"

# Phase 2 — Codebase Conformance Audit

This audit compares the actual codebase against the canonical architecture as defined by the full build history (Steps 3–10). The auditor reads every file and checks it against the specification.

## 2A — Database schema conformance

Run the app locally with all migrations applied. Then run the following SQLite inspection commands and verify each output:

sqlite3 ./data/flyhome.db ".tables" must return (in any order): users, sessions, subscriptions, monitored_airports, flights, bookings, notifications, push_subscriptions, schema_version.

sqlite3 ./data/flyhome.db "PRAGMA table_info(bookings)" must include columns: id, user_id, flight_id, duffel_offer_id, duffel_order_id, duffel_link_id, internal_reference, status, booking_reference, ticket_number, total_amount, currency, passenger_details, cancelled_reason, duffel_cancellation_id, refund_amount_cents, refund_to, cancellation_pending, pending_cancellation_id, confirm_fetch_failed, stripe_payment_intent_id, stripe_refund_id, created_at, updated_at. Note: total_amount stores amounts in the currency's minor unit (e.g. pence/cents) as an INTEGER — there is no separate total_amount_cents column. Any column missing from this list is a schema gap — run the relevant migration and re-check.

sqlite3 ./data/flyhome.db "PRAGMA table_info(monitored_airports)" must include: id, user_id, airport_iata, destination_iata, travel_date_from, travel_date_to, active, last_scan_at, last_scanned_at, next_scan_at, needs_immediate_scan. If any are absent, the corresponding migration was not applied — run it now.

sqlite3 ./data/flyhome.db "SELECT version FROM schema_version ORDER BY version" must return versions 8 through 14 in sequence with no gaps. Any gap means a migration was skipped — rerun initDb() with all migration files present.

Grep: grep -rn "createFlightPaymentIntent\|fulfillFlightBooking\|cancelPendingBooking\|getBookingByPaymentIntentId\|markedUp\|1\.075\|service_fee" --include="*.ts" --include="*.tsx" . | grep -v "node_modules\|__tests__\|migrations\|lib/db.ts" (excluding schema definitions in lib/db.ts, which may legitimately reference the stripe_payment_intent_id column name). Output must be empty. Any match indicates deleted Stripe payment flow code was not fully removed.

## 2B — Route conformance

Verify every page and API route exists and is correctly protected:

Pages: run ls app/ and confirm: page.tsx (/) + auth/page.tsx + plans/page.tsx + dashboard/page.tsx + edit-details/page.tsx + flights/page.tsx + account/page.tsx + bookings/page.tsx + bookings/confirm/page.tsx + bookings/confirm-error/page.tsx + admin/page.tsx

API routes: run find app/api -name "route.ts" | sort. Must include: api/auth/[...nextauth]/route.ts, api/flights/route.ts, api/notifications/route.ts, api/monitored-airports/route.ts, api/bookings/route.ts, api/bookings/offers/route.ts, api/bookings/[bookingId]/conditions/route.ts, api/bookings/[bookingId]/cancel/route.ts, api/subscriptions/route.ts, api/subscriptions/proration/route.ts, api/push/subscribe/route.ts, api/push/unsubscribe/route.ts, api/user/preferences/route.ts, api/admin/stats/route.ts, api/admin/users/route.ts, api/admin/users/[userId]/subscription/route.ts, api/admin/users/[userId]/airport/route.ts, api/admin/users/[userId]/role/route.ts, api/admin/reset-airport/route.ts, api/webhooks/stripe/route.ts, api/health/route.ts

Middleware: confirm middleware.ts exists at project root. Run: cat middleware.ts | grep -E "dashboard|flights|edit-details|account|bookings|admin|api" — all protected routes must appear.

Stale Stripe route: confirm app/api/bookings/confirm/route.ts does NOT exist or has been deleted. This file, if present, is a remnant of the obsolete Stripe PaymentIntent confirmation flow (it imports getBookingByPaymentIntentId and calls stripe.checkout.sessions.retrieve — neither of which belong in the Duffel Links architecture). Delete it now if found. The Duffel Links confirmation is handled by the app/bookings/confirm/page.tsx server component, not an API route.

## 2C — Data flow conformance

Trace both critical paths through the actual code files:

Path 1 — Flight monitoring to booking: (1) scripts/monitor.ts calls AeroDataBox with AbortController timeout (Step 10). (2) New flight: upsertFlight returns wasNew=true → notifyUsersOfNewFlight called → lib/push.ts sendPushNotification + lib/email.ts sendEmail. (3) User on /flights: SWR polls GET /api/flights driven only by ScanContext globalMutate (refreshInterval=0 — no autonomous SWR polling). (4) User opens BookingModal: GET /api/bookings/offers → lib/duffel.ts searchOffers. (5) User submits form: POST /api/bookings → Zod validation → createDuffelLink → returns { checkoutUrl, bookingId }. (6) Browser navigates to Duffel hosted checkout (window.location.href). (7) Duffel redirects to /bookings/confirm?ref=X&order_id=Y. (8) app/bookings/confirm/page.tsx server component: fetchDuffelOrder → confirmBooking in DB → sendEmail → redirect to /bookings. Confirm each step: grep for the function calls, verify they exist in the correct files.

Path 2 — Subscription to scan interval: (1) /account page shows current tier, plan change options. (2) POST /api/subscriptions with action="checkout" → createSubscriptionCheckout → Stripe Checkout URL. (3) stripe webhook checkout.session.completed → handleWebhook → updateSubscriptionTier in DB. (4) scripts/monitor.ts reads subscription tier for each user on each tick (or reads it from DB on startup). (5) /dashboard SWR refreshInterval reflects current tier. Confirm: the monitor correctly reads updated subscription tiers, not cached values from startup. Grep: how does the monitor determine which users to monitor and at what interval?

Path 3 — User-initiated cancellation: (1) /bookings page: GET /api/bookings/[id]/conditions. (2) User confirms cancel: POST /api/bookings/[id]/cancel → requestUserCancellation (Duffel two-step). (3) Duffel returns refund details. (4) DB updated: status="cancelled", cancelled_reason="user_cancelled", refund_amount_cents, refund_currency, refund_to. (5) Email + push notification sent. (6) BookingCard renders cancelled state with correct copy based on refund_to value.

## 2D — Env var completeness audit

Run: grep -rn "process\.env\." --include="*.ts" --include="*.tsx" . | grep -v "node_modules\|__tests__\|\.test\." | grep -oP "process\.env\.[A-Z_]+" | sort -u. This produces the list of every env var read in the codebase.

Compare this list against .env.example. Every var in the grep output must have an entry in .env.example. Report any gaps as launch blockers.

Flag any var in .env.example that does not appear in the grep output (dead config — document why it exists or remove it).

## 2E — No stubs or placeholder code

Run: grep -rn "TODO\|FIXME\|STUB\|NOT IMPLEMENTED\|placeholder\|501\b" --include="*.ts" --include="*.tsx" . | grep -v "node_modules\|__tests__"

Any 501 response in a route handler is a stub that was not replaced. Any TODO or FIXME that blocks functionality is a launch blocker. List all found. Fix all found before proceeding.

The /api/bookings POST route returning 501 was a temporary stub from Step 7E Part 1C — confirm it was replaced with the Duffel Links implementation in Step 7E Part 2D.

## 2F — No debug or test endpoints

Run: grep -rn "test/cancel-flight\|test/\|__debug\|debug_" app/api/ --include="*.ts". Any test endpoint that was supposed to be removed (e.g. the GET /api/test/cancel-flight endpoint added in Step 7B Part 3C) must be absent. If found, delete it now.

# Phase 3 — Staging Environment Verification

Deploy to a staging environment (Vercel Preview or a separate Railway deploy) before touching production. All steps in Phase 3 must pass before Phase 4 (production deployment).

## 3A — Staging deploy

Create a Vercel Preview deployment on a non-production branch (e.g. git push origin main → Vercel creates preview at a *.vercel.app URL).

Set all environment variables in the Vercel staging environment. Use the sandbox/test keys for all external services: DUFFEL_API_KEY=duffel_test_..., STRIPE_SECRET_KEY=sk_test_..., STRIPE_WEBHOOK_SECRET=whsec_test_... (from Stripe CLI).

DATABASE_URL: point to the production database (or a staging copy). The database must have all migrations 008–014 applied.

NEXTAUTH_URL: set to the staging URL (e.g. https://flyhome-ai-git-main-<user>.vercel.app).

## 3B — Manual end-to-end walkthrough on staging

Perform the following walkthrough in order. Each step must pass before proceeding. Document each result as PASS or FAIL with evidence.

Sign in with Google OAuth. Confirm: session created; user row in DB; role="user".

Visit /edit-details. Enter any valid IATA airport code (e.g. DXB), destination (e.g. LHR), travel dates. Submit. Confirm: monitored_airports row created; redirect to /dashboard.

Visit /edit-details again. Confirm: airport field shown as read-only text (not an editable input); lock icon visible; 'Locked — contact support' text visible. (Lock state is derived from the presence of an existing monitored airport in the GET /api/monitored-airports response.)

Attempt to submit /edit-details with a different airport (inspect and modify the form if needed). Confirm: 403 'Your stranded airport cannot be changed' returned; no DB change.

Visit /plans. Confirm: all 4 tiers visible with correct prices (£0/£19.99/£39.99/£69.99 per week) and correct scan intervals (30 min / 3 min / 1 min / 30 sec). No service fee or booking margin copy anywhere.

Subscribe to Standard tier. Confirm: Stripe Checkout opens (test mode); complete with Stripe test card 4242 4242 4242 4242. Confirm: Stripe webhook fires; subscription tier updated to 'standard' in DB; /account shows 'Standard' plan; /dashboard ScanCountdown reflects 3-minute interval.

Visit /flights. Confirm: FlightTable renders; SWR polling driven by ScanContext at 180s interval (check Network tab — no spontaneous fetches on tab focus or page reload). Confirm: empty state shows correct copy if no flights.

Open BookingModal on any available flight. Confirm: offers load from Duffel sandbox (duffel_test_ key). Confirm: no Stripe PaymentElement rendered anywhere. Fill all passenger fields with valid test data.

Submit BookingModal. Confirm: POST /api/bookings returns 200 with checkoutUrl starting 'https://links.duffel.com'. Confirm: DB has a pending booking row with internal_reference set.

Browser navigates to Duffel hosted checkout. Confirm: page loads showing correct flight and passenger details. Complete payment with Duffel test card 4242 4242 4242 4242.

Duffel redirects to /bookings/confirm?ref=X&order_id=Y. Confirm: the app/bookings/confirm/page.tsx server component fires; fetchDuffelOrder called; DB booking updated to status='confirmed'; redirect to /bookings.

On /bookings. Confirm: success toast shows with booking_reference. BookingCard shows: green 'Confirmed' badge, booking_reference (6 chars or 'PENDING'), ticket_number or '—', total_amount and currency.

Open cancellation panel on the confirmed booking. Confirm: fare conditions shown (from GET /api/bookings/[id]/conditions). Confirm: correct refund copy based on conditions (no '7.5% service fee' text).

Confirm cancellation. Confirm: POST /api/bookings/[id]/cancel returns 200; DB row updated to status='cancelled', cancelled_reason='user_cancelled'; refund info shown in BookingCard. Confirm: NO Stripe API call made for the booking cancellation (check Stripe test dashboard — zero new PaymentIntents or flight-related refunds).

Visit /account. Confirm: subscription tier shown, upgrade/downgrade options available.

Visit /admin (with admin session — confirm rickygreenplanet@gmail.com has role='admin' in DB). Confirm: stats page loads with userCount, subscriptionBreakdown. Confirm: UserTable shows all users with correct roles and tiers.

Admin: change a user's subscription tier. Confirm: DB updated; user's SWR data revalidates.

Admin: attempt to change own role. Confirm: 403 'Cannot modify your own role'.

Sign out. Attempt to visit /dashboard. Confirm: redirect to /auth.

Attempt to access /api/admin/stats without admin session. Confirm: 403.

POST /api/bookings 6 times in 60 seconds. Confirm: 6th request returns 429 with Retry-After header.

GET /api/health. Confirm: 200 { status: "ok", db: "connected", timestamp: ISO string }.

Check Vercel function logs. Confirm: structured JSON log lines visible for all requests. Confirm: no console.log or console.error — all output is via lib/logger.ts.

Check monitor logs (on Railway/Render/Fly.io). Confirm: heartbeat every 60 seconds. Confirm: airport polling every N seconds per tier.

## 3C — Push notification test on staging

Enable push notifications on /account. Confirm: push_subscriptions row created in DB.

Trigger a manual test notification (use a temporary admin endpoint or run directly in Node). Confirm: push notification received on the test device within 5 seconds.

Disable push notifications. Confirm: push_subscriptions row deleted.

## 3D — Stripe webhook test on staging

Use the Stripe CLI to test webhooks against the staging URL:

Run: stripe listen --forward-to [staging-url]/api/webhooks/stripe

Trigger: stripe trigger checkout.session.completed — confirm subscription tier updated in DB.

Trigger: stripe trigger customer.subscription.updated — confirm tier updated.

Trigger: stripe trigger customer.subscription.deleted — confirm tier reset to 'free'.

Send a test payment_intent.succeeded event: confirm it is logged and returned 200 without any DB write — zero booking-related DB operations triggered.

# Phase 4 — Production Deployment

All Phase 1, 2, and 3 steps must be PASS before beginning Phase 4.

## 4A — DNS configuration for flyhome.ai

The domain flyhome.ai must be configured to point to the Vercel deployment.

In Vercel project Settings → Domains: add flyhome.ai and www.flyhome.ai.

Vercel will show the required DNS records. In the domain registrar's DNS settings, add: A record for flyhome.ai pointing to 76.76.21.21 (Vercel's IP, or as Vercel instructs). CNAME record for www.flyhome.ai pointing to cname.vercel-dns.com.

Alternatively (preferred for Apex): use ALIAS or ANAME record if the registrar supports it.

Wait for DNS propagation: typically 10–30 minutes. Check: run dig flyhome.ai A and dig www.flyhome.ai CNAME. Confirm records match Vercel.

Vercel automatically provisions SSL/TLS via Let's Encrypt once DNS propagates. Status must show green checkmark.

Test HTTPS: curl -I https://flyhome.ai must return HTTP/2 200. curl -I https://www.flyhome.ai must also return 200.

Confirm: NEXTAUTH_URL in Vercel production environment is set to https://flyhome.ai (not the Vercel preview URL, not http://).

## 4B — OAuth callback URL registration

After the domain is live, update OAuth app settings:

Google Cloud Console → Credentials → OAuth 2.0 Client → Authorized redirect URIs: add https://flyhome.ai/api/auth/callback/google. Remove any localhost or staging URLs if this is a clean production deployment.

Test Google sign-in on https://flyhome.ai. Confirm: redirect to Google, back to app, session created.

## 4C — Stripe production configuration

Switch STRIPE_SECRET_KEY in Vercel production environment from sk_test_ to sk_live_ key.

Switch STRIPE_WEBHOOK_SECRET to the live webhook endpoint secret (from Stripe Dashboard → Webhooks → Add endpoint → https://flyhome.ai/api/webhooks/stripe).

Switch STRIPE_PRICE_STANDARD, STRIPE_PRICE_PRO, STRIPE_PRICE_ULTIMATE to the live price IDs.

Test: from the Stripe dashboard, send a test event to the production webhook endpoint. Confirm: event received and processed (check Vercel function logs).

Confirm: Stripe Dashboard → Webhooks → https://flyhome.ai/api/webhooks/stripe → Status is 'Enabled' and 'Latest delivery' shows a successful response.

## 4D — Duffel production configuration

Switch DUFFEL_API_KEY in Vercel production environment from duffel_test_... to the production API key (duffel_live_ prefix).

Confirm with Duffel support that Duffel Links is enabled on the production account and that the success_url and abandon_url domains are whitelisted for https://flyhome.ai.

Update DUFFEL_WEBHOOK_SECRET to the production webhook secret if Duffel sends webhooks.

## 4E — Monitor production deploy

Deploy scripts/monitor.ts to Railway/Render/Fly.io (as documented in Step 10 README.md).

Set all production environment variables on the monitor host.

Confirm: monitor starts and logs heartbeat within 60 seconds of deploy.

Confirm: monitor connects to the production database (same DATABASE_URL as the Vercel app).

Confirm: monitor is polling all active airports (those with active=1 in monitored_airports).

Confirm: if the monitor crashes, it restarts automatically (Railway and Fly.io do this by default).

## 4F — Resend production configuration

In Resend dashboard: confirm the sending domain (e.g. alerts@flyhome.ai) is verified with DNS records (SPF, DKIM, DMARC).

Run: dig TXT flyhome.ai | grep "v=spf1". Must return an SPF record including Resend's sending IPs.

Confirm RESEND_FROM_ADDRESS in Vercel matches the verified sender address.

Send a test email via the Resend dashboard. Confirm: email delivered, not in spam.

# Phase 5 — Production Smoke Test

Perform the following on https://flyhome.ai after all production configuration is complete. Document each as PASS or FAIL with evidence (screenshot URL, curl output, log line).

## 5A — Critical path verification on production

https://flyhome.ai loads over HTTPS. SSL certificate valid (check padlock). No mixed content warnings.

Sign in with Google on https://flyhome.ai. Session created. User row in production DB.

GET https://flyhome.ai/api/health returns 200 { status: "ok", db: "connected" }.

Monitor heartbeat visible in Railway/Fly.io logs within 60 seconds.

Visit /plans. All tiers and prices shown. Subscribe to Standard tier with a real card. Stripe live webhook fires. Subscription tier updated in DB. /account shows Standard.

/flights page loads. FlightTable polls driven by ScanContext at 180s boundary (no autonomous polling — GET /api/flights does not fire on tab focus or page reload).

Attempt to book a flight: BookingModal opens, offers load from Duffel production, Duffel hosted checkout opens on links.duffel.com.

Complete a real booking with a real card. Confirm: /bookings shows confirmed booking with real booking_reference from Duffel.

Email received: booking confirmation email in inbox, not spam, correct content.

Push notification received (if enabled): correct content, delivered within 10 seconds.

Cancel the booking. Confirm: cancellation confirmed; refund information shown; email received.

## 5B — Security verification on production

curl -I https://flyhome.ai/api/health — confirm response headers include: X-Content-Type-Options: nosniff, X-Frame-Options: DENY, Referrer-Policy: strict-origin-when-cross-origin.

curl -I https://flyhome.ai/api/flights (no auth cookie) — confirm 401.

curl https://flyhome.ai/api/admin/stats (no auth cookie) — confirm 401.

curl -H "Origin: https://evil.com" https://flyhome.ai/api/flights (no auth, to check CORS response) — confirm Access-Control-Allow-Origin header is absent.

POST https://flyhome.ai/api/bookings 6 times in 60 seconds (using a valid session). Confirm: 6th request returns 429.

Confirm: no console.log in production Vercel function logs — only structured JSON lines.

## 5C — Performance verification on production

Run Lighthouse on https://flyhome.ai — Performance >= 90, Accessibility >= 90, Best Practices >= 90, SEO >= 90.

Run Lighthouse on https://flyhome.ai/plans — all scores >= 90.

Core Web Vitals: CLS = 0 on /, /flights, /plans, /dashboard.

Run: curl -o /dev/null -s -w "%{time_total}" https://flyhome.ai/api/health — must be < 500ms.

# Phase 6 — Launch Blocker Resolution

List every issue found in Phases 1–5. For each issue:

File path and approximate line number (or URL and HTTP response for live issues)

Description of the issue

Exact fix required (one sentence)

Priority: P0 (blocks launch), P1 (must fix before public announcement), P2 (nice to have)

⚠ Do not deploy to production (Phase 4) with any P0 or P1 issues unresolved. A P0 issue is anything that causes the app to be non-functional, data-losing, or insecure. A P1 issue is anything that causes a degraded user experience on a critical path.

# Final Declaration

After all phases complete with zero P0/P1 issues, the deploying engineer signs off:

"I have run the full automated test suite (npm test --coverage). Zero failures. Coverage thresholds met."

"I have performed the complete manual walkthrough on staging. All 24 steps PASS."

"I have performed the production smoke test. All 17 steps PASS."

"Phase 6 Launch Blockers: [count]. P0: 0. P1: 0."

"DNS is propagated. https://flyhome.ai resolves to Vercel. SSL certificate valid."

"Monitor is running on [platform]. Heartbeat confirmed."

"All production environment variables are set and verified."

Final line must be one of:

✅ READY TO DEPLOY — all phases pass, zero P0/P1 blockers.

⚠ BLOCKED — N P0/P1 issues require resolution. See Phase 6 for details.